Ticket: GTT-29465 — SonarQube Upgrade to Version 2025.1 LTA

1. Summary

Upgrade the existing SonarQube instance to version 2025.1 LTA before February 7th, 2026.
This upgrade may affect CI/CD pipelines, scanner versions, and existing Sonar ratings across Dataviz projects.

2. Scope of Work

✔ Upgrade SonarQube to 2025.1 LTA

• Upgrade server to the new LTA version
• Validate compatibility with existing CI/CD components
• Ensure all repositories use compatible scanner_version parameters

✔ Pipeline Validation

• Identify pipelines overriding scanner versions
• Update to minimum 7.2.0+5079 if overridden
• Validate GitHub Actions / Jenkins workflows

✔ Sonar Rating Impact Analysis

• Run double analysis (current version + UAT version)
• Compare ratings before and after upgrade
• Identify degraded quality gates and required fixes

3. Impacts & Risks

🔸 1. CI/CD Pipelines

• Pipelines using outdated SonarQube scanners may fail
• Build/analysis jobs may break during upgrade if not updated
• Requires coordination with multiple teams

🔸 2. Sonar Ratings Changes

• Existing project ratings may degrade due to rule changes
• Could trigger new code smells, vulnerabilities, or security hotspots
• Potential remediation effort after upgrade

Overall Risk Level: MEDIUM

Reason: Affects multiple repos, pipelines, and quality metrics, but fully manageable with proper preparation.

4. Actions Required

Teams Using SystemTeam / sgcp_workflows

• Confirm you use the default scanner_version
• If overridden → update to 7.2.0+5079 before upgrade

Teams Not Using SystemTeam / sgcp_workflows

• Switch to SystemTeam workflow OR
• Update your GitHub Actions / Jenkins scanner manually

Double-Run Analysis

• Onboard main repos to UAT Sonar instance
• Perform baseline analysis on current LTA
• Perform second analysis on UAT (2025.1) LTA
• Compare ratings and document impacts

5. Complexity Estimate (Story Points)

| Category | Complexity |
| --- | --- |
| Effort | Medium |
| Technical Complexity | Medium |
| Coordination / Cross-team dependency | High |
| Overall PI Estimate | 5–8 Story Points |

6. Dependencies

• System Team (for CI/CD workflow updates)
• QA Support Team
• Engineering Support Team
• UAT SonarQube Instance availability
• Teams owning repositories

7. Deliverables

• Updated scanner versions across pipelines
• Baseline & UAT Sonar analysis reports
• Post-upgrade verification document
• Validation sign-off from QA/DataViz

Ticket: GTT-29355 — Update PlatformAPI 4.5 to Improve Observability

1. Summary

This story requires upgrading the Control Plane to use the latest PlatformAPI version 4.5 or above.
The newer version includes improved observability, updated E2E success rate (KYC board) logic, and better correlation between metrics and traces.

2. Scope of Work

✔ Perform PlatformAPI Upgrade (min. v4.5)

• Update all services that interact with PlatformAPI
• Deploy Control Plane with the upgraded API dependency
• Validate compatibility with sg_metrics library

✔ Update Asynchronous Task Instrumentation

If asynchronous calls are not using Celery integrated with platform_api,
• Implement instrumentation using the provided observability function:
sg_metrics/observability/client.py (link from the ticket)

✔ Re-test metrics, tracing and correlation

• Validate that correlationID between metro → tracing is properly propagated
• Test Jaeger traces after upgrade
• Confirm dashboard reliability for KYC (success rate reports)

3. Impacts & Risks

🔸 1. Code Dependency Changes

• Services using older PlatformAPI may break if not refactored
• Async flows require additional instrumentation code

🔸 2. Observability Adjustments

• New logic for KYC success rate may change existing monitoring dashboards
• Requires revalidation of metrics and tracing

🔸 3. Testing Requirement

• High testing effort: service-level, integration-level, and observability-layer validation

Overall Risk Level: MEDIUM

Reason: Code changes + observability integration requires careful validation.

4. Actions Required

Teams Using Celery Integrated with platform_api

No additional work except API version upgrade.

Teams Not Using Celery Integration

• Must instrument asynchronous functions manually using:
trace_async_call() (from sg_metrics library link)

General Steps

- Upgrade PlatformAPI to at least v4.5

- Update dependencies and rebuild control plane

- Test for:

  - CorrelationID propagation

  - Jaeger trace quality

  - KYC board accuracy

- Validate against new E2E success rate computation

- Deploy to UAT and re-verify

5. Benefits

✔ Improved Observability

• Strong correlation between metrics → traces
• More accurate Metro → tracing mapping
• Cleaner logs and improved understanding of async flows

✔ Better KYC Success Rate Calculation

• Simplified computation
• More reliable dashboard accuracy

✔ Better Jaeger Traces

• Cleaner span relationships
• Easier debugging of complex flows

6. Complexity Estimate (Story Points)

| Category | Complexity |
| --- | --- |
| Effort | Medium |
| Code Changes | Medium |
| Observability Work | Medium-High |
| Overall PI Estimate | 5 Story Points |

7. Dependencies

• platform_api team
• sg_metrics library changes
• Observability tooling (Jaeger, dashboards)
• Control plane deployment pipeline

Ticket: GTT-20042 — Use SGConnect for Grafana Authentication

1. Summary

This feature introduces SGConnect-based authentication for Grafana within Dataviz.
Authorization rights (read / write / admin) must be automatically derived from SGConnect scopes assigned to the user.

This ensures compliance with SG security standards and simplifies access management across DataViz Grafana instances.

2. Scope of Work

✔ Implement SGConnect Authentication Integration

• Replace or complement the existing Grafana authentication method with SGConnect
• Configure OAuth/OIDC flows to handle user login into Grafana

✔ Map SGConnect Scopes to Grafana Roles

Based on acceptance criteria:

| SGConnect Scope | Expected Grafana Role |
| --- | --- |
| dataviz:pread | Read-only user |
| dataviz:preadwrite | Read + Write user |
| Administrator scope | Admin access |

✔ Auto-Validation of User Rights

When a user connects to DataViz Grafana:
• SGConnect must validate the token
• Grafana should auto-assign permissions based on the user’s scopes
• No manual access provisioning

✔ Support for Dataviz Instances Across All PI Versions

Affects versions: PI#25Q1, PI#25Q2, PI#25Q3, PI#25Q4, PI#26Q1

3. Impacts & Risks

🔸 1. Security & Compliance

• Must comply with SOCGEN identity governance
• Misconfiguration may expose dashboards or give wrong access levels

🔸 2. Grafana Role Mapping

• Incorrect mapping could break access workflows
• Testing must ensure all three levels (read, write, admin) work correctly

🔸 3. Backward Compatibility

• Must ensure existing dashboards/workflows are not broken
• Some legacy users may need migration of access rules

Overall Risk Level: HIGH (Security-sensitive)

Reason: Authentication and role misconfiguration can directly impact system security.

4. Actions Required

1. Configure SGConnect OAuth/OIDC in Grafana

• Setup client ID / secret
• Define redirect URLs
• Configure token validation endpoint

2. Implement Role Mapping Logic

• Map SGConnect scopes → Grafana roles inside config or via provisioning file
• Ensure auto-assignment on login

3. Test Authentication Scenarios

Tests required:

✔ User has dataviz:pread → Should get Read-only
✔ User has dataviz:preadwrite → Should get Read+Write
✔ User with admin scope → Should get Grafana Admin
✔ Wrong or missing scopes → Access Denied
✔ Token expiration / refresh scenarios

4. Deploy & Validate Across All DataViz Instances

• Apply config to each environment
• Validate with multiple user groups

5. Benefits

✔ Stronger Security and Compliance

• Centralized access control via SGConnect
• Removes manual role assignments
• Ensures consistent auditing and governance

✔ Improved User Experience

• Automatic role assignment
• Faster onboarding and simpler rights management

✔ Supports Growth of DataViz Platform

• Unified authentication for upcoming PI releases

6. Complexity Estimate (Story Points)

| Category | Complexity |
| --- | --- |
| Effort | Medium-High |
| Security Impact | High |
| Integration Complexity | Medium |
| Overall Estimate | 8 Story Points |

7. Dependencies

• SGConnect team (OAuth/OIDC setup)
• Platform Security (compliance validation)
• Grafana provisioning framework
• Admin testing users for all roles

Ticket: GTT-25175 — Move Your Health to the New /health Standard

1. Summary

This story requires migrating the existing /health endpoint of DataViz services to the new SGCP XaaS /health standard.
All XaaS teams must comply with the new API to ensure consistent health reporting and improved reliability across the platform.

2. Scope of Work

✔ Implement the New /health Endpoint Standard

• Replace current custom /health logic with the standardized framework
• Follow SGCP platform documentation for new endpoint structure
• Use precomputed health data instead of custom logic wherever applicable

✔ Ensure Compliance With XaaS Requirements

• Any service having a /health endpoint for availability calculations must follow the new format
• Validation against SGCP's health next standard must be performed

✔ Integrate New Health with Day Level Framework

• The new /health will be used for day-level reliability metrics
• Must ensure compatibility for future monitoring and automation

3. Impacts & Risks

🔸 1. Breaking API Changes

• Migration may break external systems or dashboards depending on old /health format
• Requires communication with dependent teams

🔸 2. Implementation Complexity

• Some logic needs to be rewritten to match the new standard
• Precomputed data integration may require additional service-level changes

🔸 3. Operational Impact

• Incorrect /health responses may cause false alerts or availability drops
• Needs careful functional and non-functional testing

Overall Risk Level: MEDIUM

Reason: Standardization effort with dependency on platform requirements.

4. Actions Required

1. Review SGCP Documentation

Use the documentation from the ticket for implementation guidelines:
https://documentation.cloud.socgen/internal/platform_standards/rest_api/health_next.html

2. Update Dataviz /health Endpoint

• Adopt new structure, fields, and response format
• Replace legacy logic with precomputed health data provided by the framework

3. Test New Health Endpoint

Tests should include:
✔ Status field accuracy
✔ Compute logic based on preprocessed data
✔ Load/no-load environment behavior
✔ Day-level reliability checks
✔ Compatibility with monitoring systems

4. Deploy to All Affected Versions

Applies to PI#25Q4 and PI#26Q1

5. Benefits

✔ Standardization Across XaaS Teams

• Consistent health endpoint for all SGCP services
• Easier cross-team integrations

✔ Lower Implementation Complexity

• Reduced effort to maintain custom health logic
• Faster onboarding of new services

✔ Improved Reliability

• New /health is integrated into day-level availability framework
• More accurate availability measurement

✔ Faster User Requests

• Precomputed data = faster responses and less load on services

6. Complexity Estimate (Story Points)

| Category | Complexity |
| --- | --- |
| Code Changes | Medium |
| Testing Effort | Medium |
| Cross-team Coordination | Low |
| Overall Estimate | 5 Story Points |

7. Dependencies

• Platform team (standards & documentation)
• Reliability/monitoring teams for verification
• Engineering support (if integration questions arise)

Ticket: GTT-23497 — Fixed IP for Workspace (Feasibility Study)

Type: Study
Affects Versions: PI#25Q4, PI#26Q1

1. Summary

This story is to study the feasibility of providing a fixed (static) IP to DataViz user workspaces.
If feasible, a POC workspace with fixed IP must be created.

Static IP support would enable features like Teams/Webhooks integration that require trusted or whitelisted IP addresses.

2. Scope of Work

✔ Conduct Feasibility Analysis

The study must determine:

• Can Dataviz workspaces technically support a static IP?
• Does the underlying platform allow IP reservation?
• What network/security constraints are involved?
• Is fixed IP compatible with current multi-tenant or ephemeral workspace model?

✔ Design a POC (only if feasible)

If the study concludes it is possible:

• Create a POC workspace with a fixed IP
• Validate network behavior, routing, firewall rules
• Verify webhook connectivity (eg. Teams channels)
• Check platform compliance and security requirements

3. Impacts & Risks

🔸 1. Security Constraints (High Impact)

• Static IP may require special firewall rules & approvals
• Requires review from CoE (Center of Excellence) because it is a security-sensitive feature
• Risk of exposing workspace traffic to external services

🔸 2. Platform Limitations

• Dataviz workspaces might currently use dynamic IP allocation
• Offering reserved IPs may break scaling or workspace mobility
• Possible impact on routing and NAT configuration

🔸 3. Operational Impact

• Fixed IP may require additional lifecycle management
• POC testing must confirm no performance degradation

Overall Risk Level: MEDIUM–HIGH

Reason: Security implications + modifications in network flow.

4. Actions Required

1. Perform Technical Feasibility Study

• Check underlying cloud platform capability (IP reservation support)
• Evaluate NAT, routing, load balancers, and firewall constraints
• Review with network/security team (CoE)

2. Evaluate User Requirements

• Teams → webhook alerts require stable IP
• Confirm which services need trust-based IP allowlisting

3. Identify Architecture Options

Possible solutions to evaluate:
✔ Dedicated static egress IP
✔ Static NAT gateway
✔ Workspace-bound IP allocation
✔ VPN/private endpoint alternatives

4. If Feasible → Build POC

• Create one workspace with fixed IP
• Run webhook tests
• Validate end-to-end connectivity
• Document limitations

5. Prepare Recommendation Report

• Feasibility verdict
• Technical design
• Risks & constraints
• Cost and operational impact

5. Benefits

✔ Unlock Teams/Webhooks Integration

Users can send alerts using IP allowlisting, a requirement for many webhook endpoints.

✔ Consistent Network Identity

Fixed IP simplifies debugging, monitoring, and secure external integrations.

✔ Opportunity for New Use Cases

If successful, this may open doors for more cross-platform automation features.

6. Complexity Estimate (Story Points)

| Category | Complexity |
| --- | --- |
| Study effort | Medium |
| Security interactions | High |
| POC (if feasible) | Medium |
| Overall Estimate | 3–5 Story Points (Study Only) |

7. Dependencies

• Network & Security (CoE) approval
• Platform team for NAT/IP reservation capabilities
• Workspace infrastructure team

Ticket: GTT-29059 — Implementation Resource Stop & Deletion Strategy (Event Bus)

Type: Enabler
Affects Versions: PI#25Q4, PI#26Q1
Epic: E58 Platform Data Quality

1. Summary

This enabler defines a unified resource stop and deletion strategy for XaaS accounts using Event Bus signals.
When an account is deactivated or deleted, all resources belonging to that account must be stopped or removed safely, with retention rules defined for legal and regulatory compliance.
This is required to prepare the new account deletion feature for the platform.

2. Scope of Work

✔ Implement Resource Lifecycle Flow via Event Bus

The XaaS platform must react to two events:

- ACCOUNT_DEACTIVATED event

  - Stop all resources owned by the account

  - Ensure resources are put into a “safe stopped state”

- ACCOUNT_DELETED event

  - Permanently delete all resources belonging to the account

  - Clean up metadata, configuration, and associated storage

✔ Define Retention Rules for Resources

• Identify resources that should NOT be deleted for:

- Legal purposes

- Forensic requirements

- Regulatory policies
• Ensure these resources are flagged with exceptions

✔ Implement a Garbage Collector Mechanism

• Detect orphaned or ghost resources (resources without an active account)
• Clean them regularly following defined policies
• Ensure platform data quality remains consistent

✔ Governance & Architecture Deliverables

Acceptance criteria require:
• Presenting the strategy in SWAG
• Presenting in Architecture League
• Aligning with ARC/IAM contributing teams

3. Impacts & Risks

🔸 1. High Platform Impact

• Affects all XaaS resource lifecycle flows
• Incorrect deletions may cause service outages
• Incorrect retention may violate audit/legal requirements

🔸 2. Complex Event-Driven Behavior

• Depends on reliable Event Bus delivery
• Must avoid duplicate actions on repeated events
• Must ensure idempotency of deletion calls

🔸 3. Data Quality & Security

• Orphaned resources must be cleaned without affecting active accounts
• Deletion mechanism must be fully traceable and auditable

Overall Risk Level: HIGH

Reason: touches core lifecycle of user accounts & resources, with regulatory implications.

4. Actions Required

1. Define Resource Deactivation Strategy

• What does “stop all resources” exactly mean?

- Pause? Shutdown? Disable access?
• Document the expected state transitions
• Align with XaaS teams for consistency

2. Implement Resource Deletion Logic

• Full deletion flow triggered by Event Bus
• Ensure cleanup of:

- Compute resources

- Storage volumes

- Metadata

- API keys/tokens

- Configuration files

3. Identify Non-Deletable Resources

• Work with Legal, Forensic, Regulatory teams
• Mark resources requiring long-term retention
• Document exclusions

4. Build Garbage Collector

• Scan for ghost resources
• Verify account state from IAM/ARC
• Delete/retain based on policy rules
• Schedule regular automated runs

5. Architecture Presentations

• Share proposal & diagrams with SWAG and Architecture League
• Incorporate review feedback

5. Benefits

✔ Consistent Resource Lifecycle Management

Unified handling of deactivation and deletion events.

✔ Stronger Platform Data Quality

Ghost/orphaned resources are removed automatically.

✔ Regulatory Compliance

Proper retention & deletion rules prevent legal risks.

✔ Preparedness for New Account Deletion Feature

Lays the foundation for building automated account deletion workflows.

6. Complexity Estimate (Story Points)

| Category | Complexity |
| --- | --- |
| Architecture work | High |
| Coordination with ARC/IAM | High |
| Implementation | Medium-High |
| Overall Estimate | 8 Story Points |

7. Dependencies

• ARC team (identity/account state)
• IAM (account lifecycle events)
• Event Bus reliability
• Legal / Compliance teams
• All XaaS service teams